### Retro Note: Sprint 1

Subject: Sprint 1 — “Foundations & First Vertical Slice”

Timebox: Two weeks (10–14 days).

Mission: Lay the groundwork, nail down our tools, and deliver a vertical slice that proves our system's value for a key user story.

### The Game Plan

Primary Inputs

- CIS 4301 SAR: (FINISHED BY 9/14/25)

- Requirements: Danielle

- Constraints: CALVIN

- Diagrams: Danielle, Jeremy

- Assumptions: Nate

- Team Charter: (final)

Initial Product Backlog

Project Scope: (STARTED BY SUNDAY)

- Backup Plan: As a student, I want to save or apply to job postings directly from my dashboard so that I can keep track of my progress.

  - Goal: "Save" and "Apply" buttons that update the applications table.

  - Save Page: Danielle

  - Job Postings: Jeremy

  - Database: Nate

  - Dashboard: Danielle

  - Login Page: Calvin

### The Team & Our Vibe

Roles:

- Product Owner (PO): CALVIN (owns the backlog)

- Scrum Master (SM): DANIELLE (keeps us on track)

- Developers (Dev Team): EVERYONE (we build, we test, we document)

Ceremonies (The Rituals):

- Sprint Planning: 60–90 min to set our course.

- Daily Scrum: 10–15 min, 3–5x/week.

- Backlog Refinement: 30+ min/week.

- Sprint Review: 10 min, live demo.

- Sprint Retrospective: 20–30 min to reflect.

### Our Tech Stack 💻

- Tooling & Repos: Calvin, Danielle

- Core Technologies:

  - Frontend: React + Vite (for the login page and UI).

  - Backend: Node.js + Express (to handle server-side logic).

  - Database: MongoDB (for persisting users, profiles, questionnaires, and job matches).

  - AI: Optional Gemini AI integration (for generating personalized questions and job matches).

- Quality Gates:

  - Linters/Formatters: Set up and enforced.

  - Unit Test Coverage: Aiming for ≥50% for Sprint 1.

- Documentation: EVERYONE

- Environment: Calvin

### Quality & Standards - snippets

#### Story: User Profile Creation

- As a student, I want to create a profile with my major, interests, and graduation date, so that the system can recommend relevant jobs. * Linked to SAR: Functional Requirement #1 (Student profile) and Constraints #1 (Mandatory fields).

  - Estimate: 3 Story Points.

  - Rationale: This story has medium complexity. It involves building a full form with required fields, handling both text and a date picker, and saving the data to the database. The logic for saving must be robust.

  - Risks Noted:

    - R1: Data Model Mismatch: The database schema for majors and interests may not align with how the form is designed, leading to data saving issues.

    - R2: Field Validation: Implementing proper validation for all fields (e.g., ensuring a valid graduation date) could be more complex than anticipated

Risks Noted:

- R1: Parsing Accuracy: The biggest risk is the accuracy of the text extraction from various resume formats and the ability to correctly identify skills. It may require a lot of testing and refinement.

- R2: Library/API Limitations: The chosen parsing library might have limitations on file types, sizes, or performance, which could impact the user experience.

#### Story: Resume Upload and Skill Extraction

- As a student, I want to upload my resume, so that the app can automatically extract my skills and add them to my profile.

  - Linked to SAR: Functional Requirements #2 (Resume upload) and #3 (Pull skills).

  - Estimate: 5 Story Points.

  - Rationale: This is a high-complexity story. It requires a library or service to read text from a PDF or DOCX file. The parsing of the text to accurately identify and extract specific skills is a significant technical challenge.

  - Risks Noted:

    - R1: Parsing Accuracy: The biggest risk is the accuracy of the text extraction from various resume formats and the ability to correctly identify skills. It may require a lot of testing and refinement.

    - R2: Library/API Limitations: The chosen parsing library might have limitations on file types, sizes, or performance, which could impact the user experience.

Risks Noted:

- R1: Algorithm Complexity: The matching algorithm is highly complex and may not be accurate enough to meet the project's quality standards without extensive iteration.

- R2: Performance: The matching process must complete within 3 seconds, and the larger the data set, the harder this becomes. This risk is tied directly to a key non-functional requirement.

- R3: Data Availability: The quality and quantity of mock job data will directly impact the effectiveness of the matching and recommendation process.

### Sprint 1 Deliverables (The Payoff)

- Sprint 1 Slide: One per team (PDF or PPTX).

- Live Demo: A show-and-tell of our vertical slice.

- Repo Evidence: Links to GitHub.

- Updated Backlog Export.

- AI Usage Log (Sprint 1).

- Retro Notes.

## MARK WHEN YOU’RE DONE ✅

Anything highlighted is CONTINUOUS. Anything with a name needs a MEETING.