## Sprint 2 Retrospective Notes - Session 1

Date: October 8, 2025

Owner (Facilitator): CJ Mitchell

Next Meeting: Saturday, October 11th, 2025

### 2 Keeps (What Went Well)

- Clear Focus on High-Value Features: The team successfully agreed to narrow the scope and prioritize "job posting" and "resume feedback" for the current sprint, reducing redundancy and focusing effort.

- Effective Direct Pair-Guidance & Process Adherence: CJ provided strong, actionable guidance to Danielle on Git branching (creating a new branch) and feature implementation, promoting knowledge transfer and version control health.

### 2 Changes (What to Improve)

- Attendance and Communication of Technical Blockers: Jeremy's inability to attend due to technical issues and Nate's lack of communication risk integration delays and unclear progress. Technical blockers must be resolved or escalated sooner.

  - Owner: Jeremy & Nate

  - Target Date: Next Daily Scrum

- Address Unfinished/Broken Core Functionality: Critical functions like the "save page" feature not working properly and the non-existent "unapply" function must be addressed immediately to prevent technical debt from escalating.

  - Owner: Danielle

  - Target Date: End of Sprint

### Ethical Considerations & Quality Focus

- Action: Implement basic accessibility features for the dashboard (e.g., dark mode) as instructed to meet minimum quality standards.

  - Owner: Danielle

### Owners & Action Items

- Danielle:

  - Change "job recommendations" to "position recommendations" on the dashboard.

  - Implement apply and unapply functionality.

  - Fix the "save page" so clicking Manage shows options like delete.

  - Implement basic accessibility features for the dashboard (e.g., dark mode).

  - Continue working on the AI backlog.

- CJ:

  - Continue refining the resume feedback feature.

  - Help Jeremy push his information when needed.

- Team:

  - Complete all development work by Saturday.

  - Focus on merging, testing, and presentation preparation on Sunday and Monday (the 12th).

## Sprint 2 Retrospective Notes - Session 2

Date: 10/11/25

Owner (Facilitator): CJ Mitchell

Next Meeting: Tomorrow at 6:00 PM for project progress check

### 2 Keeps (What Went Well)

- Effective Code Merging Process: Team successfully resolved pull request conflicts and merged Danielle's save page changes into the main branch.

- Strong Team Collaboration: Team provided mutual support during technical challenges, with CJ guiding Jeremy through environment setup and MongoDB configuration.

### 2 Changes (What to Improve)

- Earlier Communication of Technical Issues: Jeremy's IDE and Node.js problems caused significant delays; technical blockers should be escalated sooner.

  - Owner: Jeremy

- Better Environment Setup Documentation: Multiple team members struggled with Node.js installation, MongoDB setup, and .env file configuration; need standardized setup guide.

  - Owner: CJ

### Owners & Action Items

- Danielle: Fix save page functionality (add delete option), push to main.

- Nate: Fix questionnaire checkbox formatting and answer choice matching.

- Jeremy: Resolve IDE issues with Ms. Coote, work on PowerPoint and AI backlog.

- CJ: Update job postings page and README on main branch.