## Sprint 2 Retrospective Notes - Session 2

Date: 11/3/25

### What Went Well

- Effective Team Troubleshooting: Jeremy and CJ successfully identified and resolved several critical, low-level configuration issues, including a non-functional server, incorrect backend port settings (5000 $\to$ 5174), and a broken repository installation.

- Clear Guidance on Documentation: CJ provided valuable guidance to Jeremy on documentation practices, specifically recommending the use of screenshots over detailed text for tracking changes.

- Defined Next Steps for Quality: The team made progress on implementing GitHub Actions and UI testing and clarified the necessary steps for configuring the environment to support testing.

### What Could Be Improved

- Repository and Dependency Fragility: The server became non-functional and files were unrunnable due to recent changes, indicating fragility in the repository's dependency setup that required a full reinstall.

- Local Environment Setup Gaps: Multiple technical issues were traced back to local environment configuration:

  - Missing NPM installation.

  - Incorrect IntelliJ run/debug configuration.

  - Outdated/incorrect MongoDB passwords in the .env file.

- Basic Architecture Issues: Issues with the backend not being executable and password retrieval difficulties (password obfuscated in Mongo) highlighted fundamental setup challenges that consumed significant time.

- Hard-Coded Content: The reliance on existing, possibly hard-coded job postings content needs to be resolved by integrating a live API.

### Action Items

- Troubleshooting & Documentation:

  - Jeremy: Add screenshots to the Sprint 3 documentation for evidence of changes.

  - Jeremy: Save everything in the job postings folder before reinstalling the repo.

  - Jeremy: Reinstall the repository and then paste back the job postings folder contents to isolate if the issue lies in the files or outside dependencies.

- Feature Development & Follow-up:

  - Jeremy: Look up a Job Postings API and integrate it to create a live feed job postings page that is not hard-coded.

  - Jeremy: Let CJ know if he needs help in the morning (if database integration problems persist).

## Sprint 2 Retrospective Notes - Session 1

Date: 11/2/25

### What Went Well

- Proactive Planning and Clarification: Successfully used the meeting to clarify and plan for the Sprint 3 deadline and tasks, ensuring both team members are aligned on immediate priorities.

- Focus on Efficiency: CJ clearly communicated that the focus of the current period is efficiency over new implementation, which helps manage scope and workload, especially given busyness.

- Clear Vision for Quality: The team established a shared goal to refine the project to impress investors and recruiters by emphasizing quality attributes like automatic testing, unit testing, and continuous integration.

- Defining Roles for Quality: Appointing Nate as the official tester brings dedicated focus to the testing process.

### What Could Be Improved

- Architecture Clarity: The discussion revealed the current architecture is still basic (layered) and not yet a full client-server setup. This gap needs to be addressed or clearly documented as a trade-off.

- Hosting Status: The project still lacks a dedicated website host, which will be crucial for the goal of easier management and investor appeal.

### Action Items

- Danielle is responsible for the following tasks:

  - Review the Sprint 3 document (Due Today).

  - Complete documentation tasks about the project architecture (Due Today).

  - Update the architecture document and justify the pattern described, including design trade-offs (Due Today).

  - Send any arising questions to CJ (As needed).

- CJ is responsible for the following tasks:

  - Research and implement Continuous Integration (CI) testing (Ongoing).

  - Check in with Nate and Jeremy and confirm the team's next overall action plan (Soonest).