- Sprint Name: Sprint 3 — “Integration, Architecture & Continuous Improvement”

- Timebox: 2 weeks (10–14 calendar days)

- Sprint Goal: Deliver a cohesive, integrated system increment that demonstrates scalability, maintainability, and sound architectural design while implementing CI/CD practices and automated testing.

- Primary Inputs:

  - Sprint 2 Increment & Retro Notes

  - Updated SAR and Design Artifacts

  - Sprint 3 Planning Deliverable (backlog, tasks, estimates)

  - Architecture Readings (Bass Chs. 2, 3, 13)

  - AI Design Comparison Reflection

## 1) Roles, Cadence, and Ceremonies

- Additional focus:

  - Architectural review stand-up once per week to assess scalability and maintainability risks.

  - Continuous-integration pipeline verification as part of each demo prep.

## 2) Tooling & Quality Baseline (Carryover + Additions)

- Repo: GitHub organization repo with branch protection and required PR reviews.

- CI/CD: Automated build + test workflow must run on every merge (≥ 70 % coverage).

- Testing: Unit and integration tests with clear reporting in CI.

- Docs: /docs folder updated with architecture diagrams and sequence flows for new components.

- Architecture: Diagram and rationale for pattern chosen (layered, microservice, etc.).

- AI Usage Log: Include architecture support tasks (e.g., design generation or test automation) and evaluation of AI output quality.

## 3) Definitions

Definition of Ready (DoR) for Sprint 3

- All Sprint 2 DoR criteria plus:

  - Architecture impact identified for each story.

  - Acceptance criteria include performance or maintainability targets.

  - AI usage (if any) documented in story notes.

Definition of Done (DoD) for Sprint 3

- All Sprint 2 DoD criteria plus:

  - CI builds pass and tests meet coverage threshold.

  - Architecture and design docs updated and committed.

  - AI log submitted and referenced in Retro notes.

  - Demo includes evidence of scalability or maintainability enhancements.

## 4) Required Sprint 3 Work (Minimum Scope)

- Feature Integration

  - Complete at least 4–6 user stories that integrate previous modules or add cross-component functionality.

  - At least one story must involve performance improvement or resource optimization.

  - At least one story must address system maintainability (e.g., refactor, modularization, code cleanup).

- Architecture Enhancement - Danelle

  - Update and document architecture to support system growth.

  - Justify chosen pattern and describe design trade-offs (per Bass Chs. 2 & 3).

- Continuous Integration and Testing

  - Establish CI pipeline if not already functional.

  - Add at least one automated test suite covering core user flows.

  - Demonstrate AI-assisted testing or code review support (optional but encouraged).

- AI Design Comparison and Reflection

  - Compare AI-generated architecture ideas with your team’s design.

  - Include ethical reflection on trust, transparency, and authorship in AI use.

- Team Process Improvements

  - Apply at least one improvement from Sprint 2 Retro (e.g., testing workflow, branching policy, documentation format).